APPENDIX 2B

INVESTMENT PROGRAMME:BOROUGH TOWNS INITIATIVE 
Provisional Programme £m
	
	2008/09
	2009/10
	2010/11
	TOTAL
	

	Borough Towns Initiative 


	
	
	
	
	

	Wellington – Civic/Leisure Site

Separate office provision 
Contributions & accommodation 

disposals   
Project feasibility costs

  Net cost
Wellington-town centre 
	0.10
0.10
        0.25
	4.00
2.00
(2.00)
0.10
4.10


	2.45
(5.40)

0.05

(2.90)


	6.45
2.00
(7.40)

0.25

     1.30

     0.25
	New Library, accommodation , office accommodation, enhancing current leisure building.

Proposals can only be finalised when delivery of this receipt is firmed up by A&PM
Environmental works- potential for funding from AWM through Market Towns Initiative

	Dawley/Malinslee 
Planning gain and capital receipt expected to contribute towards:

New Malinslee school, Dawley Regeneration, Offices and site gateway, Town Park gateway and recreation facilities :gross investment
Net cost of scheme taking account of potential funds available from capital receipts. 

	        1.75

        1.75
	10.35

(3.65)
	        0.10

        0.10
	12.20

(1.80)     
	There is a risk around the significant disposal value on which the above investments are dependent given current market conditions which could affect phasing/final proposals


	Newport 
	 0.50
	0.50
	-
	1.00
	High Street and Canal Basin.  Potential 106 contribution 

	Ironbridge 
	0.25
	
	
	0.25
	Environmental work-possible additional funding from AWM

	General BTI programme
	0.25
	0.25
	0.25
	0.75
	1 year commitment already funded –this rolls it forward as an annual programme

	TOTAL
	3.10
	1.20
	(2.55)
	1.75
	



