	TELFORD & WREKIN COUNCIL
CABINET 23 FEBRUARY 2010

COUNCIL 4 MARCH 2010

SERVICE & FINANCIAL PLANNING 2010/11 – 2012/13: CAPITAL PROGRAMME
REPORT OF THE CHIEF FINANCE OFFICER AND THE HEADS OF FINANCE, PROPERTY & DESIGN AND THE ASSISTANT CHIEF EXECUTIVE



1.0
PURPOSE
To agree a 2010/11 – 2012/13 capital strategy and capital programme, (including the proposed Asset Management Plan and related Building Maintenance programme).
	2.0     RECOMMENDATIONS
Members are asked to approve the report and associated capital estimates which incorporates the Capital Strategy, the Capital Programme (Annex II), the Planned Building Maintenance Programme (Annex III), and Asset Management Plan (Annex IV). 



3.0
SUMMARY
3.1
This report presents the Council’s Capital Strategy for 2010/11 – 2012/13 and later years and a capital programme of £433.624m that includes the proposed investments included in the overall budget strategy.  It also sets out the Council’s Asset Management Plan and proposed planned Building Maintenance programme, particularly focusing on 2010/11.
3.2
The strategy and programmes address our corporate priorities in conjunction with the service and financial planning strategy.
3.3
The revenue cost of the use of the Council’s own resources and unsupported borrowing are built into the proposed 2010/11 budget and future projections, while the cost of government supported allocations is met through a combination of Revenue Support Grant and direct capital grants, though the former is currently restricted by the government’s heavy damping of the Council’s grant increases.

3.4

The Asset Management Plan sets out the framework for assessing and prioritising property related issues.  The approved framework has been adhered to in prioritising the planned building maintenance programme 2010/11.  The building maintenance programme has been set in accordance with the proposed budget 2010/11 – 2012/13 and subsequent updates.

4.0
STRATEGIC OVERVIEW

4.1 
Telford & Wrekin is a Unitary Authority, which is responsible for one of the fastest growing areas in the West Midlands over the medium term.  The Council is committed to delivering our vision for the community of:
“A successful, prosperous and healthy community which offers a good quality of life for all the people of Telford & Wrekin”

4.2 This is a shared vision which has been developed in consultation with the local community and the Telford & Wrekin Partnership.  It underpins our Council Plan and Telford & Wrekin Partnership’s Vision 2026, Community Strategy and Local Area Agreement.  It is supported by a framework of Council Priorities that relate to:
· Housing, Regeneration & Prosperity
· Children and Young People

· Community Protection and Cohesion

· Environment and Rural Area

· Adult Care and Support

· Active Lifestyles

· Efficient, Community-Focused Council

4.3
The underlying ethos in our long-term Vision and Priorities is about transforming and improving the Borough and these provide a major driver for identifying investment priorities.  We support our corporate service and financial strategy with Priority Plans which articulate our medium-term plans, key targets and actions and how these align with capital and revenue resources.  Our Asset Management Plan complements the Capital Strategy and, in relation to the Council’s facilities and land-holdings, is key to informing decisions on where capital spending needs to be targeted as well as identifying opportunities to make savings or generate capital receipts through asset disposals and property rationalisation.  Our aim is to maximise the value and opportunities of our assets.
4.4
Through our service and financial planning process and strategy, our three over-arching focuses are on:

· making and/or securing investment to create and sustain the long-term economic prosperity and success of the Borough and the realisation of Vision 2026; 
· ensuring that current levels of service provision and facilities are fit-for-purpose to meet the needs and expectations of our community and enable people to enjoy a good quality of life; and
· Working to mitigate the effects of the economic downturn within the Borough and planning for the recovery by seeking to put in place the right policies and plans which will enable the Borough to be well-positioned to come out of the recession earlier and stronger.
4.5
The growth of the Borough and the ‘New Town effect’ of an ageing infrastructure have created a heavy burden in terms of the requirement for new investment in facilities and infrastructure.  The former new Town housing estates, where deprivation levels are high, are also in need of significant regeneration.  These are major strategic challenges for the Council to address.  Also, because it is a former New Town area, Telford & Wrekin does not have the land holdings or the planning powers and freedoms that exist in more traditional areas, so we cannot rely on traditional local authority methods in our approach.

4.6
As part of the development of our medium-term service and financial planning strategy, we carry out a detailed assessment of the key issues, pressures, needs and opportunities facing the Borough in the short, medium and long-term and what the implications/requirements would be for both revenue and capital.  In terms of capital spend, key issues identified include:

· Key ‘transformational’ developments

· Resourcing requirements for major projects such as:

· Revitalising the Borough Towns (Newport, Wellington, Dawley, Madeley, Oakengates and Ironbridge)

· Delivering physical, social and economic regeneration in our most deprived communities (Woodside, Brookside, Sutton Hill);

· Improving Telford Town Centre (including the relocation of Civic Offices to “kick start” the redevelopment of the Southwater area) and Town Park;

· Developing Sports and Learning Communities;
· Key medium-term service developments

· Key focuses are around:

· Maintaining & improving the local environment (e.g. roads, pavements, street lights and recycling);

· Improving local facilities across the Borough (e.g. Borough Parks and play areas, Leegomery Centre) and activities for children and young people;

· Supporting more new homes being built, particularly affordable homes in the rural area, and helping older and disabled people to stay in their own homes;

· Tackling land instability in The Gorge;

· Improving the overall operational effectiveness of the Council to better serve customers and improve efficiency – customer contact arrangements, ICT systems, buildings.

4.7
Capital investment clearly plays a key role in the achievement of our local priorities and priority policy objectives.  Our Capital Strategy and programme are not, however, just about ‘concrete, tarmac, buildings etc’, they are about making a positive difference to the quality of local people’s lives through specific projects, services, technology and facilities.  In recent years, key initiatives progressed/ delivered through targeted capital investment include:

· Development of the Railfreight Terminal;

· Improvements to roads, pavements and street lighting;
· New Woodside Community Centre to support the area’s regeneration;
· Development of new ‘state of the art’ schools -Hadley Learning Community and Shortwood;

· Vital land stability works in the Ironbridge Gorge World Heritage Site;

· New Offices in Donnington

· New Industrial Units in Hadley

· Old Park Primary School, Malinslee

· Shortwood Primary School, Wellington 

· Enabling the provision of new affordable and social housing.

5.0
CAPITAL STRATEGY: 2010/11 – 2012/13
5.1     During 2010/11, we are planning to invest £95.510m as part of a £433.624m capital programme, to build and improve the facilities, assets and infrastructure to support the delivery of these objectives.  This investment has been secured primarily through a combination of Government grants and supported borrowing allocations, use of the Council’s own resources (capital receipts), and Prudential Borrowing by the Council.  Over the planning period, our capital programme is as follows:
	Priority Area
	Total
	2010/11
	2011/12
	2012/13
	Later Years

	 
	£'000
	£'000
	£'000
	£'000
	£’000

	Adult Care & Support
	736
	184
	184
	184
	184

	Community Protection & Cohesion
	6,665
	1,676
	1,663
	1,663
	1,663

	Housing, Regeneration & Prosperity 
	102,838
	37,902
	34,432
	26,162
	4,342

	Children & Young People
	277,060
	38,372
	47,704
	59,912
	131,072

	Environment &  Rural Areas
	35,625
	11,876
	8,767
	7,039
	7,943

	Active Lifestyles
	2,210
	2,210
	0
	0
	0

	Efficient, Community Focused Council
	8,490
	3,290
	2,600
	2,600
	0

	
	
	
	
	
	

	 
	433,624
	95,510
	95,350
	97,560
	145,204


5.2 Supporting Telford & Wrekin’s role as a focus for continued growth and development until 2026 underpins all our priorities.  Issues and concerns around housing have come clearly to the forefront of our thinking, given the scale and challenges posed by the current economic downturn/credit crunch. This is very much a ‘capital’ agenda – though it must be supported by the day-to-day delivery of high quality and efficient and improving services for the community - and we will  look creatively to utilise local resources such as the Council’s land assets and land owned by other partners, and external funding and investment to turn vision into reality.  These are key guiding principles in our medium-term service and financial strategy. 

5.3 Details of the major projects and investments that we are looking to resource are highlighted in our over-arching Service and Financial Planning report.  Annex II gives more details of these.  Many of these investments contribute in to the delivery of more than one Priority.

6.0
CAPITAL PLANNING FRAMEWORK
6.1
The Council’s Capital Strategy is driven by our shared Vision for the Borough and our Priorities.  All our plans and spending proposals (both capital and revenue) are developed within a partnership framework.  The capital strategy is seen as a key opportunity to:

· drive forward the Vision and Priorities for the Borough;

· influence the development of the Borough and the actions of other agencies;

· work in partnership with other bodies to pursue national and regional objectives;

· ensure that funding mechanisms are used effectively and external funding maximised;

· maintain and improve the condition and suitability of our assets.

6.2
A key feature of our approach is that capital and revenue expenditure are considered together through one integrated service and financial planning framework and process.  The Capital Strategy process brings together all aspects of capital planning and management.   It guides and acts as the focus for all work on capital issues.  The capital strategy process is given firm leadership:

· at officer level by the Corporate Management Team;

· at member level by the Cabinet.

Progress and the outcomes of capital expenditure are also considered by the Value-for-Money Scrutiny Group as part of its service and financial performance monitoring role.  It also inputs specifically to the strategy development process through its scrutiny of the Draft Budget Strategy.
(i) Approach

6.3
Our approach to the Capital Strategy Process is set out diagrammatically in Annex I and described below.  This process is continually evolving and has been developed to enable the Council to respond effectively to the developments in Capital and Asset Management Planning, the Single Capital Pot, the Prudential Code of Borrowing Regime, and a three-year funding settlement from the Government.  We will undertake a further review of our capital programme commitments in 2010 to ensure that they remain fit for purpose and fully focused on our priorities.
6.4
The Prudential Code of Borrowing requires us to look at capital and revenue spend in an integrated way.  Under this regime, the Council has much more freedom to invest in capital projects as long as the borrowing is determined to be affordable, prudent, sustainable and represents value-for-money.  The prudential system of capital finance makes the capital strategy a much more integral and essential part of the annual budget setting process and medium term financial strategy; developed through an emerging 3-year forward planning framework which brings together service and financial planning priorities and proposed developments to support delivery of our priorities.

(ii) Capital Strategy Process

a)
Strategic Review of Needs

6.5
We annually review plans and priorities for capital spending.  This is done as part of the annual corporate planning process, the development of key planning documents such as Priority Plans, and the outcome of major policy and/or service reviews.  In seeking to determine priorities for investment and action, it is important to understand the key issues, needs and opportunities that need to be addressed.  The following documents in particular map these out in detail, these are:

· The LSP’s Vision 2026, Community Strategy and Local Area Agreement;

· The Council Plan/Priority Plans;
6.6
The result is a clear strategic view of priorities which identifies both pressures and developments in terms of:

· Projects required to progress the Vision for the Borough – whether partner, Council or joint (developments);
· Projects required to meet service priorities (pressures and developments);
· Maintenance spending required on assets (pressures).

This process is done collaboratively through dialogue with partners and is also informed by the Council’s annual consultation strategy.  This framework encourages a joined-up focus on outcomes, on major strategic initiatives and partnership working.  The outcome is a broadly-based overview of capital spending priorities, business needs and opportunities, and outcomes to be realised.


b)
Strategic Consideration of Priorities, Resources and Resource Implications

6.7
The financial implications of new capital spending requirements are carefully assessed within a business case in terms of:

· Overall resource availability including the anticipated results of asset disposals;

· Identification and consideration of whole life costings;

· Identification of significant revenue implications for capital proposals, with overall decisions on capital programme being made (and consulted on) as part of the overall service, financial planning and value-for-money process;

· Consideration of appropriate procurement strategies and potential funding regimes.

· ‘Pay back’/Invest to Save potential, such as for example investment in Waste Recycling facilities to reduce the future impact of Landfill Tax increases.
6.8
The Prudential Code of Borrowing highlights the need, in making decisions on capital investment, to have regard to a number of core factors.  As such, the Capital Strategy and Programme for 2010/11 has been developed around the following principles and processes:


- Corporate Strategic Planning Assessment:

6.9
Revenue and capital budgets are planned together as far as practicable each year.  Desired spending has been prioritised and narrowed down into an overall capital strategy taking account of local, national and regional priorities.  National priorities are considered within the parameters of the Government’s Annual Capital Guidelines (ACG’s) for major service areas.  All schemes are evaluated against a framework of:

	a) Contribution to the Vision and Council Priorities;

b) Assessment of community needs and expectations;
c) Impact upon national and regional priorities;
d) Asset management requirements and whole life benefits and costings;
e) Improving efficiency and effectiveness of service delivery (including payback considerations, minimising revenue expenditure and identified service improvements);
f) Procurement approach – with priority given to schemes which attract leverage, pump prime and link with partners/private investment (PPP/PFI).  The opportunities for bidding for external funding are clearly identified at this stage;

g) Overall value-for-money of the investment.


- Options Appraisal to Secure Value for Money:

6.10
In developing the capital programme, the Council has sought to identify which of a number of alternative ways is the best way to fund and deliver a capital project to meet its objectives.  Also, to ensure that the Council’s approach to prudential borrowing is demonstrably affordable, prudent and sustainable, a set of prudential indicators have been developed to monitor performance.  The business case for capital investment requires consideration/identification of how such spend represents or will improve value-for-money to the community.
c)
Detailed Capital Programme

6.11
The Strategic Assessment of capital spending priorities is then subjected to further internal and external consultation and translated into an achievable phased programme across the whole Council with clearly agreed and identified:

· Revenue implications.

· Procurement Arrangements;

· Timescales, project management arrangements and accountabilities;

Annex II sets out details of our committed Capital Programme 2010/11 – 2012/13 and Detailed Analysis of Capital Grants.
d)
Control, Monitoring, Performance Management & Review

6.12
A clearly defined corporate framework for project management exists for capital schemes.  Regular monitoring of progress and spend takes place both at service level and corporately.  The Asset Management Plan ensures that relevant property PIs have been incorporated into corporate performance monitoring arrangements and into the monitoring of the management of the capital programme.  In-year progress is highlighted as part of the reporting arrangements of the Service & Financial Performance Management Framework.  In addition, post-completion monitoring is undertaken through the integrated Service and Financial Performance Management Framework to review, assess and report on how the investment has achieved the desired impact/improvement/outcomes.
7.0
ASSET MANAGEMENT PLANNING & PROGRAMME


Our Strategic Approach 

7.1
The Asset Management Plan (attached at Annex IV) and associated data on property (i.e. condition, suitability, sufficiency, access, asbestos and property information matrix) informs the Council’s planned Repair and Maintenance programme.  The Council has completed condition surveys for all properties used for the delivery of its services which are updated on a rolling programme. The property information data collated also informs the property rationalisation process enabling the most efficient use of property.

7.2 The Council’s Asset Management Plan has identified a condition backlog over 25 years of £25.1m for education properties and £11.8m for operational properties.  Much of the Education backlog is within secondary accommodation which will be dealt with as part of the Borough Towns Initiative Sports and Learning Communities programme. The Asset Management Plan allows the Council to prioritise investment to manage the backlog.

7.3 The planned building maintenance programme as identified in Annex III was set in accordance with the approved framework for prioritising condition backlog as detailed in the Asset Management Plan.

7.4 The prioritisation to reduce the condition backlog is based upon the following categories which and adapted to suit the specific needs and service delivery objectives of operational property. 

Priority 1
Urgent works that will prevent closure of premises and/or address a high risk to the health and safety of occupants and/or remedy a serious breach of legislation.

Priority 2
Essential work required within two years that will prevent serious deterioration of the fabric or services and/or address medium risk to the health and safety of the occupants and/or remedy a minor breach of legislation.

Priority 3
Desirable work required within 3 to 5 years that will prevent deterioration of the fabric or services and/or address a low risk to the health and safety of the occupants and/or a minor breach of legislation.

7.5
The following tables identify condition backlog for Operational and Educational properties over the next five years as at December 2009: 

Operational Property

	Property Type


	No
	Priority 1
	Priority 2
	Priority 3

	Emergency Planning Centre 
	1
	£5,000
	£6,250
	£10,000

	Bus Station 
	4
	£8,275
	£10,750
	£15,550

	Cemetery Buildings
	1
	£3,188
	£101,763
	£517

	Changing Rooms & Pavilions
	12
	£14,303
	£112,713
	£191,235

	Community
	6
	£29,407
	£98,136
	£202,457

	Travellers’ Sites
	2
	£0
	£165,357
	£57,181

	Hostels
	3
	£89,910
	£68,007
	£120,385

	Ice Rink
	1
	£1,199,654
	£1,014,496
	£276,865

	Leisure Centres
	4
	£104,545
	£484,791
	£1,133,763

	Libraries 
	8
	£132,728
	£88,658
	£624,458

	Municipal Golf Course
	1
	£22,927
	£8,067
	£61,121

	Offices
	24
	£153,416
	£897,176
	£1,649,796

	Outdoor Activity Centre
	1
	£4,450
	£364,423
	£171,237

	Public Conveniences
	3
	£4,456
	£22,164
	£8,593

	Ski Slope
	1
	£2,716
	£64,381
	£12,799

	Swimming Pools
	2
	£35,380
	£330,938
	£237,516

	Theatres
	1
	£0
	£4,169
	£106,473

	Training/Day Centres & Residential Care
	7
	£33,657
	£291,390
	£345,700

	Visitors
	1
	£0
	£3,300
	£15,629

	Youth
	5
	£56,203
	£81,310
	£125,858

	Joint Service Facility (Swan Centre)
	1
	£123,453
	£8,329
	£241,492

	First Point Hadley
	1
	£0
	£2,029
	£5,192

	TOTAL


	90
	£2,023,668.
	£4,228,597
	£5,613,817


Education
	Property Type
	No.
	Priority 1
	Priority 2
	Priority 3

	Secondary Schools
	10
	£1,436,029
	£4,945,818
	£6,792,166

	Primary/Infants/Junior Schools 
	55
	£1,086,991
	£3,744,054
	£6,475,284

	Special Schools 
	3
	£20,512
	£103,471
	£318,172

	Nursery Schools 
	1
	£9,611
	£3,670
	£32,797

	Children’s Centres
	2
	£0
	£24,147
	£4,460

	Pupil Referral Unit
	1
	£33,178
	£10,492
	£65,925

	TOTAL
	72
	£2,586,321
	£8,831,652
	£13,688,804



*Note: Hadley PFI / Jigsaw / Madeley Academy / Abraham Darby Academy have not been included within the above figures.
7.6
The proposed level of investment included in the Capital Programme 2010/11 is £0.2m for Educational assets and £1.5m for all other operational assets.  The budget allocations do not take into account the capital investment relating to amalgamation of schools and the secured investment relating to Building Schools for the Future which will greatly reduce the condition backlog for Education properties as part of the building rationalisation process. 

In addition to the above capital allocations schools are also in receipt of Devolved Formula Capital (DFC) which is used fundamentally for repairing and maintaining the school building stock on a day to day basis. The budget for operational assets will be reduced to approximately £1.13m to fund negative slippage from 2009/10


The Asset Management Database is analysed on a yearly basis as the priorities may change due to new findings as part of continuing re surveys of property.  Emergencies that occur within the financial year may also lead to reprioritisation of the allocated budgets and a change to the programme identified.

7.7
In accordance with prioritisation as set out in 7.4 Annex III, identifies the building maintenance programme for 2010/11; all schemes listed are priority 1 or priority 2 items, health and safety, or are deemed necessary in order to maintain service delivery.

8.0
PARTNERSHIP AND CROSS CUTTING ACTIVITY
8.1
There is a very well-developed Local Strategic Partnership, bringing together key local organisations and agencies across all sectors.  The Partnership is overseen by an ‘executive’ Agenda Group which comprises the chief officers of the main public, private and voluntary organisations in Telford & Wrekin.
8.2
Partnership working is the framework through which all key local cross-cutting issues are tackled.  The Partnership has a range of both ‘thematic’ and ‘area based’ sub-partnerships tackling local issues and informed by an extensive programme of consultation.
8.3
The Council actively works with partners to maximise assets  For example through various co-locations of services which is a key feature in particular of the Learning Communities that are being developed.  Amalgamation and co-location of services and community facilities is a key aim that drives our asset management and service planning.

9.0
CONSULTATION

9.1
Telford and Wrekin Council is strongly committed to effective consultation and engagement with our community.  This underpins all local plans and initiatives.  Consultation takes place at two main levels: strategic; on issues affecting the Borough as a whole; and more focused consultation on specific issues, projects and priorities.  This is an integral aspect of the Council’s overall approach.  There are three main strands to consultation:

· With the community overall through a range of quantitative and qualitative methods such as residents’ surveys, local meetings, focus groups.  A prominent feature of the consultation ‘landscape’ is the Telford & Wrekin Community Panel – a representative cross-section of some 1,360 local residents.
· Through partnership and with local agencies – often around plans, priorities and projects;

· Through specific, tailored consultations at a more localised level or with different ‘sections’ of the community.

9.2
Consultation influences all aspects of capital strategy planning and service provision.  We have consulted a wide range of local people and organisations about the proposed investments included in the overall budget strategy – further details are set out in the over-arching Service and Financial Planning report .  Some other recent examples where particularly extensive consultation has taken place are:

· regeneration plans as part of the Borough Towns Initiative;
· the development of Telford Town Centre;
· Identifying improvements for Telford Town Park;

· Identifying issues for improvement in Sutton Hill and Brookside;
· new provision strategies to address the planning of school places;
· transport and housing improvement priorities to inform the review of the Local Transport Plan and Housing Strategy;
· the development of waste management and recycling facilities and services;
9.3
We will be working extensively with local communities over the next 3 years, particularly on projects such as the Borough Town Initiative and regeneration of our most deprived communities, to inform our plans and proposals to improve the environment and the quality of life in these areas.
10.0
RESOURCES
10.1
Mainstream Government Supported Borrowing

The main borrowing allocations received, along with forward indications of minimum future allocations are as follows:

	
	2010/11
£m
	2011/12
£m
	2012/13
£m
	Later Years
£m

	Environment & Rural Areas
	3.842
	3.900
	3.900
	3.900

	Children & Young People
	1.886
	0.847
	0.681
	0.681

	Total
	5.728
	4.747
	4.581
	4.581


Education’s main block approvals have continued to decrease in total with funding being switched into capital grants

The revenue cost of utilising these government allocations should be funded by Revenue Support Grant although this is impacted by the RSG damping mechanism which withholds a substantial part of the additional revenue funding due to the Council to support the cost of these allocations at present.

10.2
Supplementary Grants

While information is still awaited on some allocations, the following new allocations have been built into the overall resources position:

	
	2010/11
£m
	2011/12
£m
	2012/13
£m
	Later Years
£m

	Housing, Regeneration & Prosperity
	9.827
	12.014
	3.209
	0.629

	Environment & Rural Areas
	0.870
	1.777
	0.962
	1.498

	Children & Young People
	31.729
	41.498
	56.464
	123.025

	Adult Care & Support
	0.184
	0.184
	0.184
	0.184

	Active Lifestyles
	1.700
	0
	0
	0

	Community Protection & Cohesion
	1.676
	1.663
	1.663
	1.663

	Total
	45.986
	57.136
	62.482
	126.999


10.3
Capital Receipts

The capital programme places a significant reliance on future capital receipts, totalling £3.7m in 2009/10 and £77.055m shown in the table below; an overall total of £80.755m.  Any shortfall in the amounts received or re-phasing of schemes would have a revenue impact which is not built into the budget strategy.  This would have to be mitigated through re-phasing of spend, re-prioritising schemes or incurring additional borrowing which would have a revenue impact which would have to be taken into account in future in the Medium Term Service & Financial Planning Strategy. 
	
	2010/11
£m
	2011/12
£m
	2012/13
£m
	Later Years

£m

	Housing, Regeneration & Prosperity
	1.967
	4.975
	29.200
	22.088

	Children & Young People
	0.000
	0.500
	6.820
	10.330

	Environment & Rural Areas
	0.000
	1.075
	0.000
	0.000

	Efficient, Community Focused Council
	0.100
	0.000
	0.000
	0.000

	Total
	2.067
	6.550
	36.020
	32.418


10.4
Prudential Borrowing Regime

Within the budget strategy for 2010/11 to 2012/13 the level of Prudential Borrowing assumed is as follows:

	
	2010/11

£m
	2011/12

£m
	2012/13

£m
	Later Years

£m

	Housing, Regeneration & Prosperity
	26.108
	17.443
	-6.247
	-18.375

	Children & Young People
	4.757
	4.859
	-4.053
	-2.964

	Environment & Rural Areas
	7.164
	2.015
	2.177
	2.545

	Efficient, Community Focused Council
	3.190
	2.600
	2.600
	0.000

	Active Lifestyles
	0.510
	0.000
	0.000
	0.000

	Total
	41.729
	26.917
	-5.523
	-18.794


10.5
Overall Resources Position

For planning purposes, some forward allocation indications have been included below.  In these cases no firm scheme proposals will be put forward for approval until actual allocations are known. 
	Resources Available
	
	
	
	
	

	
	2010/11
£m
	2011/12
£m
	2012/13
£m
	Later Years

£m
	Total
£m

	Government Allocations
	
	
	
	
	

	
	
	
	
	
	

	Children & Young People
	1.886
	0.847
	0.681
	0.681
	4.095

	Environment & Rural Areas
	3.842
	3.900
	3.900
	3.900
	15.542

	
	5.728
	4.747
	4.581
	4.581
	19.637

	
	
	
	
	
	

	Grant Allocations
	
	
	
	

	Children & Young People
	31.729
	41.498
	56.464
	123.025
	252.716

	Adult Care & Support
	0.184
	0.184
	0.184
	0.184
	0.736

	Housing, Regeneration & Prosperity
	9.827
	12.014
	3.209
	0.629
	25.679

	Environment & Rural Areas
	0.870
	1.777
	0.962
	1.498
	5.107

	Active Lifestyles
	1.700
	0.000
	0.000
	0.000
	1.700

	Community Protection & Cohesion
	1.676
	1.663
	1.663
	1.663
	6.665

	
	45.986
	57.136
	62.482
	126.999
	292.603

	
	
	
	
	
	

	Other Resources
	
	
	
	
	

	Capital Receipts
	2.067
	6.550
	36.020
	32.418
	77.055

	Prudential Borrowing
	41.729
	26.917
	-5.523
	-18.794
	44.329

	
	43.796
	33.467
	30.497
	13.624
	121.384

	
	
	
	
	
	

	Total
	95.510
	95.350
	97.560
	145.204
	433.624


The revenue impact of the use of Council resources, government allocations and prudential borrowing in the proposed programme are built in to the budget summary. 

11.0
CONCLUSION

11.1
Because Telford & Wrekin is such a rapidly growing and changing area it has substantial capital spending needs:

· to support and meet the growing needs of the Borough and our aspirations to transform Telford & Wrekin;
· to maintain and develop the Council’s own stock of capital assets;

· to address the ‘New Town effect’ of a commonly-ageing infrastructure.
11.2
As a former new town area, with the Council having very limited land and asset holdings, we have a more limited capacity to generate capital receipts through disposals than some other authorities.  We, therefore, take the capital strategy and its asset management planning very seriously.  We look on capital spending as an integral element of our overall approach to Community Planning, partnership working and community engagement.
11.3
We are committed to maximising the effectiveness of our assets and capital spending and to identifying or creating opportunities to attract external funding resources.  Our focus is on delivering our priorities and policy objectives and on ensuring that our vision for the community can, each year, become more of a reality for local people.
12.0
IMPLICATIONS
· Equalities & Diversity - the overall budget framework contains funding to support the Council’s work to promote Equalities & Diversity across the Borough.  As part of the Planned Maintenance funding an allocation had been identified to improve accessibility, and service delivery from the Authorities buildings.  An element of the capital improvements to Council buildings will be focused on improving accessibility.    The allocation is prioritised using the full range of asset management data and specifically using the accessibility audits as well as working with Service Heads and the Equalities team.

· Environmental - the overall budget framework supports the Environmental responsibilities of the Council.  Environmental improvements are incorporated into all schemes where appropriate

· Financial – financial implications of the planned capital programme and maintenance programme are included within the Capital Strategy report.
· Legal - all proposals are covered by the legislative framework within which the council operates

· Council Priorities all proposals have been formulated within the context of the Council’s Priorities’ framework.  Linkage to these is highlighted in the Capital Strategy and supporting annexes.

· Risk - The Council’s current Strategic Risk Register has been considered as part of allocating resources in the overall programme

· Wards - Proposals affect all wards in the Borough

Background Papers
Funding notifications, investment proposals, cabinet reports on various schemes, previous Capital Strategy documents and capital programmes.

Report prepared by 
Ken Clarke, Head of Finance (01952 383700)

Fliss Mercer, Policy & Strategy Manager (01952 380136)

Bernie Morris, Finance Manager (01952 383702)

David Sidaway Head of Asset & Property Management Tel: (01952 384300)
Telford & Wrekin Capital Planning Framework

	
	
	
	
	
	
	
	
	

	Community & Corporate Priorities 


	a)  Strategic Review of Capital Spending Needs Corporately and by major Policy Areas
	
	b)   Assessment of  Resources and Resource Implications
	
	c)  Corporate Strategic Assessment of Capital Spending Requirement
	
	d)  Refinement of a core Capital Programme
	
	e)  Control, Monitoring & Review



	· Review of plans and priorities in the light of changing priorities, guidance, needs and circumstances

· Assessment of capital spending needs of the borough based on:

· Community Strategy/ Vision, state of the Borough
· Consultation Programme

· Strategic Plans

· Service/Policy Reviews

· Asset Management Plans (AMP)

· Other national & regional guidance

· Discussions and consultation with Partners about capital spending needs and priorities

· Done corporately and by Priority areas.  

· Outcome is an overview of capital spending requirements for the Borough.
	
	· Medium-term forecast of anticipated resource availability

· Anticipated programme of asset disposals driven by the strategy requirements and the AMP

· Revenue implications  and whole life costings of potential Capital Programmes identified

· Identification of and implications of external funding opportunities, including PFI

· Consideration of procurement options for major schemes in the light of Council Procurement Strategy and policies

· Assess potential opportunities within Local Area Agreement to resource


	
	· Develop an overall corporate assessment of spending priorities for the Borough

· Identify schemes which are critical to achieve corporate, community & service priorities

· Identify schemes which are essential as part of effective assessment management

· Identifies schemes with a high payback

· Identifies outcomes/VFM  from proposed capital schemes

· Evaluation of capital spending options against the corporate assessment framework


	
	· Consultation on developing capital programme as part of Budget consultations

· Agreement of a programme covering

· 1 Year

· 3 Years

· Clearly defined project plans

· Clearly defined outputs/ outcomes  for schemes

· Identified revenue implications built into Budget

· Clear procurement & funding strategies

· Embed relevant outcomes/plans within Council Plan/ Priority Plans

	
	· Clearly defined project management framework

· Regular monitoring at service and corporate level

· Reporting arrangements to highlight exceptions and improve performance

· Review of completed projects and outcomes to assess success/ VFM

· Development of national and local performance indicators framework (Council Plan)

· Performance monitoring of Local Area Agreement and Community Strategy as part of corporate and LSP processes

· Benchmarking of performance and practice


Annex II
CAPITAL PROGRAMME:  2010/11 - 2012/13:


OVERVIEW
	
	
	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	
	
	Later Years

	Policy Area
	Total
	 
	2010/11
	 
	2011/12
	 
	2012/13
	
	

	 
	£'000
	 
	£'000
	 
	£'000
	 
	£'000
	
	£’000

	
	
	
	
	
	
	
	
	
	

	Adult Care & Support
	736 
	
	184 
	
	184 
	
	184 
	
	184 

	Community Protection & Cohesion
	6,665 
	
	1,676 
	
	1,663 
	
	1,663 
	
	1,663 

	Children & Young People
	277,060 
	
	38,372 
	
	47,704 
	
	59,912 
	
	131,072 

	Housing, Regeneration & Prosperity
	102,838 
	
	37,902 
	
	34,432 
	
	26,162
	
	4,342

	Active Lifestyles
	2,210 
	
	2,210 
	
	0 
	
	0 
	
	0 

	Environment & Rural Areas
	35,625 
	
	11,876 
	
	8,767 
	
	7,039 
	
	7,943 

	Efficient, Community Focused Council
	8,490 
	
	3,290 
	
	2,600 
	
	2,600 
	
	0 

	
	
	
	
	
	
	
	
	
	

	 
	433,624
	 
	95,510
	 
	95,350
	 
	97,560
	 
	145,204

	
	
	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	
	
	

	Resources
	
	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	
	
	

	Supported Borrowing - SCE(R) 
	    19,637 
	
	     5,728 
	
	       4,747 
	
	         4,581 
	
	         4,581 

	Government Grants
	  292,603 
	
	    45,986 
	
	     57,136 
	
	       62,482 
	
	      126,999 

	Prudential Borrowing
	    44,329
	
	    41,729 
	
	26,917 
	
	(5,523)
	
	(18,794)

	Capital Receipts
	    77,055 
	
	     2,067 
	
	     6,550 
	
	       36,020 
	
	       32,418 

	
	
	
	
	
	
	
	
	
	

	Total funding
	433,624
	 
	95,510
	 
	95,350
	 
	97,560
	 
	145,204


	Capital Programme - 2010/11 - 2012/13 & Later Years

	
	
	
	
	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	
	
	
	
	

	Priority Area
	Scheme
	Funding 
	Total
	 
	2010/11
	 
	2011/12
	 
	2012/13
	 
	Later Years

	 
	 
	 
	£'000
	 
	£'000
	 
	£'000
	 
	£000
	 
	£'000

	
	
	
	
	
	
	
	
	
	
	
	

	Adult Care & Support
	
	
	
	
	
	
	
	
	
	

	
	Social Care Capital Grant
	Gov Grant
	736
	
	184
	
	184
	
	184
	
	184

	
	
	
	
	
	
	
	
	
	
	
	

	Total
	 
	 
	736
	 
	184
	 
	184
	 
	184
	 
	184

	
	
	
	
	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	
	
	
	
	

	Community Protection & Cohesion
	
	
	
	
	
	
	
	
	
	

	
	Supported Independent Living - Disabled Facilities Grant (estimate)
	Gov Grant
	2,792
	
	698
	
	698
	
	698
	
	698

	
	Regional Housing Allocation (Estimate)
	Gov Grant
	3,489
	
	894
	
	865
	
	865
	
	865

	
	Private Sector Home Improvement Kick Start
	Gov Grant
	384
	
	84
	
	100
	
	100
	
	100

	
	
	
	
	
	
	
	
	
	
	
	

	Total
	 
	 
	6,665
	 
	1,676
	 
	1,663
	 
	1,663
	 
	1,663

	
	
	
	
	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	
	
	
	
	

	Housing, Regeneration & Prosperity
	
	
	
	
	
	
	
	
	
	

	
	Regional Housing Allocation (Estimate)
	Gov Grant
	2,487
	
	600
	
	629
	
	629
	
	629

	
	Housing Strategy & Enabling
	Prudential
	3,202
	
	3,202
	
	0
	
	0
	
	0

	
	Housing Strategy & Enabling - Including loss of NGP
	New Prudential
	4,573
	
	0
	
	2,118
	
	1,715
	
	740

	
	Extra Care
	Prudential
	1,000
	
	1,000
	
	0
	
	0
	
	0

	
	Town Centre - Phase 1
	Prudential
	1,815
	 
	-1,034
	 
	946
	 
	5,334
	 
	-3,431

	
	 
	Gov Grant
	18,612
	 
	5,647
	 
	10,385
	 
	2,580
	 
	0

	
	 
	Cap Receipts
	10,205
	 
	1,737
	 
	0
	 
	4,180
	 
	4,288

	
	Sub Total Town Centre - Phase 1
	 
	30,632
	 
	6,350
	 
	11,331
	 
	12,094
	 
	857

	
	Town Centre – Civic Offices
	Prudential/ Capital Receipts
	28,614
	
	1,495
	
	17,784
	
	9,335
	
	0

	
	Woodside
	Prudential
	1,633
	 
	1,633
	 
	0
	 
	0
	 
	0

	
	 
	New Prudential
	287
	 
	337
	 
	180
	 
	-230
	 
	0

	
	 
	Cap Receipts
	460
	 
	230
	 
	0
	 
	230
	 
	0

	
	 
	Gov Grant
	2,900
	 
	2,150
	 
	750
	 
	0
	 
	0

	
	Sub Total Woodside
	 
	5,280
	 
	4,350
	 
	930
	 
	0
	 
	0

	
	Sutton Hill & Brookside
	Prudential
	4,055
	 
	3,515
	 
	540
	 
	0
	 
	0

	
	 
	Gov Grant
	1,680
	 
	1,430
	 
	250
	 
	0
	 
	0

	
	Sub Total Sutton Hill & Brookside
	 
	5,735
	 
	4,945
	 
	790
	 
	0
	 
	0

	
	Sutton Hill Local Centre
	Prudential
	560
	 
	835
	 
	-275
	 
	0
	 
	0

	
	 
	Cap Receipts
	275
	 
	0
	 
	275
	 
	0
	 
	0

	
	Sub Total Sutton Hill Local Centre
	 
	835
	 
	835
	 
	0
	 
	0
	 
	0

	
	Borough Towns Initiative
	Prudential
	-7,900
	 
	6,650
	 
	-7,850
	 
	-2,050
	 
	-4,650

	
	 
	New Prudential
	1,450
	 
	8,400
	 
	4,000
	 
	0
	 
	-10,950

	
	 
	Cap Receipts
	23,050
	 
	0
	 
	4,700
	 
	2,150
	 
	16,200

	
	Sub Total - Borough Towns Initiative
	 
	16,600
	 
	15,050
	 
	850
	 
	100
	 
	600

	
	BTI – Hadley Local Centre
	Prudential
	2,280
	 
	75
	 
	0
	 
	2,289
	 
	-84

	
	 
	Cap Receipts
	1,600
	 
	0
	 
	0
	 
	0
	 
	1,600

	
	Sub Total Hadley
	 
	3,880
	 
	75
	 
	0
	 
	2,289
	 
	1,516

	
	BTI – Leegomery Local Centre
	Prudential
	-1,350
	 
	0
	 
	0
	 
	-1,350
	 
	0

	
	 
	Cap Receipts
	1,350
	 
	0
	 
	0
	 
	1,350
	 
	0

	
	Sub Total - Leegomery
	 
	0
	 
	0
	 
	0
	 
	0
	 
	0

	
	
	
	
	
	
	
	
	
	
	
	

	Total
	 
	 
	102,838
	 
	37,902
	 
	34,432
	 
	26,162
	 
	4,342

	
	
	
	
	
	
	
	
	
	
	
	

	Environment & Rural Areas
	
	
	
	
	
	
	
	
	
	

	
	Waste - CRC Supersite at Halesfield
	Prudential
	4,030
	
	2,930
	
	1,100
	
	0
	
	0

	
	Recycling
	Prudential
	170
	
	170
	
	0
	
	0
	
	0

	
	Integrated Transport
	Borrow App
	5,610
	 
	1,410
	 
	1,400
	 
	1,400
	 
	1,400

	
	 
	Gov Grant
	2,805
	 
	705
	 
	700
	 
	700
	 
	700

	
	Sub Total Integrated Transport
	 
	8,415
	 
	2,115
	 
	2,100
	 
	2,100
	 
	2,100

	
	Street Lighting and Environmental Improvements
	Prudential
	500
	
	500
	
	0
	
	0
	
	0

	
	Highways Capital Maintenance
	Borrow App
	9,932
	
	2,432
	
	2,500
	
	2,500
	
	2,500

	
	Highways / Footpaths
	Prudential
	8,250
	
	3,000
	
	1,250
	
	2,000
	
	2,000

	
	Road Safety Schemes
	Gov Grant
	66
	
	66
	
	0
	
	0
	
	0

	
	Parks & Play Areas
	Prudential
	500
	
	500
	
	0
	
	0
	
	0

	
	Parks for People
	Prudential
	451
	 
	64
	 
	-335
	 
	177
	 
	545

	
	 
	Cap Receipts
	1,075
	 
	0
	 
	1,075
	 
	0
	 
	0

	
	 
	Gov Grant
	2,236
	 
	99
	 
	1,077
	 
	262
	 
	798

	
	Sub Total - Parks for People
	 
	3,762
	 
	163
	 
	1,817
	 
	439
	 
	1,343

	
	
	
	
	
	
	
	
	
	
	
	

	Total
	 
	 
	35,625
	 
	11,876
	 
	8,767
	 
	7,039
	 
	7,943

	
	
	
	
	
	
	
	
	
	
	
	

	Children & Young People
	
	
	
	
	
	
	
	
	
	

	
	Professional Fees
	Borrow App
	748
	
	187
	
	187
	
	187
	
	187

	
	Basic Need - Contingency
	Borrow App
	176
	
	10
	
	166
	
	0
	
	0

	
	School Kitchens
	Gov Grant
	71
	
	71
	
	0
	
	0
	
	0

	
	Food Technology Grant
	Gov Grant
	322
	
	322
	
	0
	
	0
	
	0

	
	Youth Capital
	Gov Grant
	89
	
	89
	
	0
	
	0
	
	0

	
	Lightmoor
	Borrow App
	56
	
	56
	
	0
	
	0
	
	0

	
	Campus Telford & Wrekin - Oakengates Site Ground Investigation
	Borrow App
	100
	
	100
	
	0
	
	0
	
	0

	
	Childrens Centres
	Gov Grant
	264
	
	264
	
	0
	
	0
	
	0

	
	Primary Capital Programme (estimate)
	Gov Grant
	12,878
	
	5,378
	
	2,500
	
	2,500
	
	2,500

	
	Modernisation & Condition - Various Schemes
	Borrow App
	604
	 
	154
	 
	150
	 
	150
	 
	150

	
	 
	Gov Grant
	5,852
	 
	1,472
	 
	1,480
	 
	1,450
	 
	1,450

	
	Sub Total - Modernisation & Condition
	 
	6,456
	 
	1,626
	 
	1,630
	 
	1,600
	 
	1,600

	
	Building Schools for the Future
	Prudential
	2,599
	 
	4,757
	 
	4,859
	 
	-4,053
	 
	-2,964

	
	 
	Gov Grant
	220,029
	 
	19,664
	 
	34,576
	 
	49,614
	 
	116,175

	
	 
	Cap Receipts
	17,650
	 
	0
	 
	500
	 
	6,820
	 
	10,330

	
	 
	Borrow App
	1,035
	 
	1,035
	 
	0
	 
	0
	 
	0

	
	Sub Total - Building Schools for the Future
	 
	241,313
	 
	25,456
	 
	39,935
	 
	52,381
	 
	123,541

	
	Devolved Formula Capital
	Gov Grant
	11,684
	
	2,942
	
	2,942
	
	2,900
	
	2,900

	
	Early Years Capital
	Gov Grant
	675
	
	675
	
	0
	
	0
	
	0

	
	ICT Harnessing Technology Grant
	Gov Grant
	691
	
	691
	
	0
	
	0
	
	0

	
	Extended Schools
	Gov Grant
	161
	
	161
	
	0
	
	0
	
	0

	
	Schools Access Initiative
	Borrow App
	1,376
	
	344
	
	344
	
	344
	
	344

	
	
	
	 
	 
	 
	 
	 
	 
	 
	 
	 

	Total
	 
	 
	277,060
	 
	38,372
	 
	47,704
	 
	59,912
	 
	131,072

	
	
	
	
	
	
	
	
	
	
	
	


	Active Lifestyles
	
	
	
	
	
	
	
	
	
	
	

	
	Lawn Tennis Academy
	Gov Grant
	1,700
	 
	1,700
	 
	0
	 
	0
	 
	0

	
	
	Prudential
	510
	 
	510
	 
	0
	 
	0
	 
	0

	
	Sub Total - Lawn Tennis Academy
	 
	2,210
	 
	2,210
	 
	0
	 
	0
	 
	0

	
	
	
	
	
	
	
	
	
	
	
	

	Total
	 
	 
	2,210
	 
	2,210
	 
	0
	 
	0
	 
	0

	
	
	
	
	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	
	
	
	
	

	Efficient, Community Focused Council
	
	
	
	
	
	
	
	
	
	

	
	ICT/ eGov
	Prudential
	3,500
	
	1,500
	
	1,000
	
	1,000
	
	0

	
	Locality Working, Parish Councils, Voluntary Sector
	Prudential
	10
	
	10
	
	0
	
	0
	
	0

	
	Asset Management Plan - General Works & Surveys
	Prudential
	4,700
	
	1,500
	
	1,600
	
	1,600
	
	0

	
	Wellington Cemetery
	Prudential
	130
	
	130
	
	0
	
	0
	
	0

	
	War Memorial
	Prudential
	50
	
	50
	
	0
	
	0
	
	0

	
	Fees/Consultants for Corporate Schemes
	Cap Receipts
	100
	 
	100
	 
	0
	 
	0
	 
	0

	Total
	 
	 
	8,490
	 
	3,290
	 
	2,600
	 
	2,600
	 
	0

	
	
	
	
	
	
	
	
	
	
	
	

	
	Highlighting indicates capital expenditure in the 2010/11 Investment Package
	 
	
	
	
	
	
	
	
	


Annex III
BUILDING MAINTENANCE PROGRAMME

Operational Properties (non education)
	Asset


	Priority
	Description of works
	Expected outcomes
	Links to Community Priorities

	Various Sites 
	Service Delivery 
	Corporate External Painting – 

In order to maintain the external fabric of the Councils Assets a planned maintenance approach has been implemented for many years.  In the longer term Planned Preventative 

Maintenance proves cost effective and reduces the need for major investment.
	The proposal is to repaint all operational buildings on a 4 year cycle.  The planned approach enables this to take place and reduce the need for major investment.  

Reduction in reactive maintenance and condition backlog
	Maintaining a High Quality, Attractive and Sustainable Environment.

An Efficient, Effective and Customer-Focused Council that delivers Value-For-Money for the Community.



	Various Sites
	Health & 

Safety
	Asbestos Removal

As part of the Authorities Asbestos Management Plan it is required to assess and remove where necessary asbestos where it is a risk to public health.
	Asbestos issues within operational buildings are managed in proactive way ensuring the health and safety of occupants and visitors.


	Creating a Safe, Strong and Cohesive Community



	Various Sites
	Service Delivery
	Corporate Access – 
There is a duty to ensure that the public areas of buildings where the Council delivers a service from are accessible under the Disability Discrimination Act.  To ensure that services are accessible a planned approach to improving buildings has been implemented
	That Council services are accessible to the public.

That the target improvement as identified by the Authority in meeting its BV156 performance indicator.


	Creating a Safe, Strong and Cohesive Community

Promoting Healthy Communities and Improving the Quality of Life of

Vulnerable and Older People

An Efficient, Effective and Customer-Focused Council that delivers Value-For- Money for the Community

	Various Sites
	Legislative
	Energy Performance Certificates – 

There is a duty on property owners to improve energy usage on their properties.


	The Authority will be complying with its duty to manage energy within its properties.


	Maintaining a High Quality, Attractive and Sustainable Environment.



	Wellington Swimming

Pool
	Service Delivery
	Improvement as part of BTI works – to enhance exiting facilities at Wellington swimming pool a contribution is being made to the BTI scheme to undertake works whilst the centre is closed.  The main areas of work being addressed are the concrete decay to the pool tank and alterations to the changing facilities. 


	Improved service delivery. 


	Promoting Healthy Communities and Improving the Quality of Life of

Vulnerable and Older People

An Efficient, Effective and Customer-Focused Council that delivers Value-For- Money for the Community

Maintaining a High Quality, Attractive and Sustainable Environment.

Giving Children & Young People the Best Possible Start in their Lives

	Newport Swimming 

Pool 
	Service Delivery
	Roofing and essential mechanical works - 

Newport swimming pool is in need of major investment.  The roof over the plant room has failed and needs to be enclosed.  The main pool roof is suffering condensation problems and the plant is in need of some repairs In addition to this the air handling unit has reached the end of its economic life and to enable to roof repairs needs to be replaced.
	Improved service delivery.

Reduction in condition backlog


	Promoting Healthy Communities and Improving the Quality of Life of

Vulnerable and Older People

An Efficient, Effective and Customer-Focused Council that delivers Value-For- Money for the Community

Giving Children & Young People the Best Possible Start in their Lives



	Telford Ice Rink


	Service Delivery
	Essential Funding

Telford Ice Rink has a major condition backlog however due to the possible building relocation it was agreed that investment would be kept to a minimum.  An allocation is maintained each year to ensure that the building remains operational.


	Maintain Service Delivery
	Creating a Safe, Strong and Cohesive Community



	Darby House
	Service Delivery
	Various Works – 

Works required are toilet refurbishments, lighting, re surfacing of car parks and re fenestration of certain elevations 


	Maintain building to required standards under lease.

Maintain Service Delivery
	An Efficient, Effective and Customer-Focused Council that delivers Value-For- Money for the Community

Maintaining a High Quality, Attractive and Sustainable Environment.


Education Planned Programme - Schools 
	Asset


	Priority
	Description of works
	Expected outcomes
	Links to Corporate Priorities

	Various Sites
	Health & Safety
	Asbestos Removal

As part of the Authorities Asbestos Management Plan it is required to assess and remove where necessary asbestos where it is a risk to public health. 


	That asbestos issues within school buildings are managed in proactive way ensuring the health and safety of occupants and visitors.


	Giving Children & Young People the Best Possible Start in their Lives
Creating a Safe, Strong and Cohesive Community



	Various Sites 
	Service Delivery 
	Education External Painting – 

In order to maintain the external fabric of the Councils Assets a planned maintenance approach has been implemented for many years.  In the longer term Planned Preventative 

Maintenance proves cost effective and reduces the need for major investment.


	The proposal is to repaint all education buildings on a 4 year cycle.  The planned approach enables this to take place and reduce the need for major investment.  


	Giving Children & Young People the Best Possible Start in their Lives
Maintaining a High Quality, Attractive and Sustainable Environment

An Efficient, Effective and Customer-Focused Council that delivers Value-For-Money for the Community



	Various Sites


	Service Delivery / Health & Safety
	Emergency Works –

Due to the reduced funding for education condition related issues the funding available is being retained so as to address high cost works during the year,  this should ensure that any school closures are kept to a minimum and that funding is available.  The condition related issues for the secondary schools will be dealt with under the BSF programme
	That the school property portfolio is maintained to a minimum over the forth coming year
	Giving Children & Young People the Best Possible Start in their Lives
An Efficient, Effective and Customer-Focused Council that delivers Value-For-Money for the Community




Annex I














PAGE  
S&FPCapitalProgramme

22

